# POLICY:

Issued: February 10, 2015

PURPOSE:

To prepare a change order to the Binding Agreement for the supply of goods or services at an accepted, agreed, or fixed price by the University and the Vendor.

# DEFINITIONS:

CAA - Construction Accounting Assistant

PM - Project Manager

CMS - Construction Management System

# POLICY GUIDELINES:

- PM submits a PCO Reason and Terms Form, proposal, and supporting documentation to CAA for processing.

- CAA for assigned PM enters change order into the contract in CMS.

- CAA will generate a change order from the CMS in pdf format, save a draft copy to the Projects/Cost Management/Contracts folder.

- CAA will scan the proposal and save to the Projects/Cost Management/Contracts folder.

- CAA will combine the PDF’s of the change order and proposal and email to the PM for review.

- The PM approves the change order, or returns to the CAA for corrections.

- Once approved, the CAA emails the change order to vendor for signature.

- Vendor has 7 days to sign and return change order. After 7 days the CAA will call or email vendor on status of signature approval.

- Once the signed change order is received from the vendor, the CAA will process a routing slip, enter the change order into the AIS system and send  the change order with routing slip to the PM, Fiscal Administrator, and/or Director of Capital Projects for signature and AIS approval.

- When Change Order is fully executed;

- CAA will scan fully executed Change Order documents and email to the vendor.

- The fully executed change order will be saved in Projects/Cost Management/Contracts folder.

- The AIS change order number is added to the Contract template in the CMS.

- The original documents are filed in the paper file by project.

- Changes to non-contract purchase orders are completed through the AIS system and entered into the CMS.  However, a hard copy is not sent to the vendor for signature.