Please use the fonts Calibri or Georgia, the system font choices for the university brand.

# CONTRACTS CHANGE ORDER PROCEDURES

# GUIDELINES:

Issued: December 2019
Revised: December 2025

PURPOSE:

To prepare a change order to the Binding Agreement for the supply of goods or services at an accepted, agreed, or fixed price by the University and the Vendor.

# DEFINITIONS:

Capital Projects Accountant (CPA) Project Manager (PM)

Construction Management System (PMWEB) Project Coordinator (PC)

# PROCESS:

- PM submits a PCO Reason and Terms Form (if Contractor is not using the WashU Change Order Form), proposal, and supporting documentation to PC for processing in PMWEB.

- PC for the assigned PM enters PCO into PMWEB. PC notifies CPA of the online change request in PMWEB via an email or a PMWEB notification

- CPA will generate a change order in PMWEB, save a draft copy to the Projects/Cost Management/Contracts folder.

- CPA will scan the proposal and save it to the Projects/Cost Management/Contracts folder.

- CPA will combine the supporting documentation of the change order and proposal and submit in PMWEB for approvals.

- The PM approves the change order or returns to the CPA for corrections.

- Once approved, the CPA emails the change order to the vendor for signature via DocuSign.

- Once the signed change order is received from the vendor, the CPA will submit in PMWEB for final approvals.

- When the Change Order is fully executed;

  - The fully executed change order will be saved in the appropriate financial project folder on the G-Drive.