# Meeting Agenda

| Project #________, Name ______________________________ | Date: |
| --- | --- |
| Purpose: Pre- Construction Agenda | Attendees: |

Discussion:

The contractor or subcontractors qualified person shall conduct job briefings before, during and after completion of any tasks that involve a shut down or anytime that his work may affect any area in or outside the work area that could possibly compromise safety or disrupt classes, researchers etc… Any emergency issue should be immediately reported to Protective Services, project superintendent, & GC’s project PM, The GC’s project manager will call the appropriate WUSM management and the WUSM computer room. Environmental issue

- Introductions - Sign “Contact Sheet”

- Architect

- Engineer

- Others

- Site Access (Phone # of dock if required)

- All workers must have a WUSM security badge, and it must be visible at all times.

- Building hours are 24/7.

- Dock location and hours open and type of security.

- Elevator locations, usage and path of travel

- Construction Safety:

- Emergency Contact List, GC to post the contact list at each entrance to the site.

- All workers at WUSM must be screened for COVID-19 before starting work each day.

- Contractor Project Safety Check List reviewed and signed by the WUSM PM & the GC.

- Risk Assessment form to be completed, signed, and sent to Loie Couch.

- Abatement report. (PM Add comments if needed)

- Building Specific Safety Orientation, contact Loie Couch for dates & times.

- Contractors Site Specific Safety Plan must be received before work can begin, sub-contractors to provide to GC.

  - All Safety Data sheets to be on site at all times for the duration of the project.

- GPR (ground penetrating radar) for drilling into the floor.

- Confirm Lab(s) has been decommissioned before work can begin (EH&S & Radiation Safety sign-off posted on the lab entry door).

- Hazardous material disposal. Bulb & ballast removal-contact EH&S for disposal containers.

  - Sustainability requirements – Low VOC paints, adhesives, and caulk.  Avoid landfills and recycle as much as possible. WUSM now requires tracking of all construction waste on all construction projects.  Copy of form is attached. (PM confirm this is in the specs also.)

- Spill kits on site at all times, each trade should have a spill kit.

- ICRA, (PM to prepare a form or discuss issues during the Pre-construction meeting. Significant construction barriers needed, should be laid out on the plan showing locations.)

- Minority Participation:

- WUSM depends on our contractor partners to foster an inclusive environment.  All contractors are asked to make good faith efforts to maximize the amount of MBE & WBE enterprise spend and the labor participation of minority, women, city resident and apprentice employees on site (boots on the ground). Proposals without a detailed inclusion plan may be deemed non-responsive. Provide list of bidders solicited to verify efforts.

- Patient/Researcher/Contractor Items:

  - Work above and below – coordinate all work with WUSM Project Manager and Facilities. (Names & numbers will be provided at Pre-Construction Meeting)

  - Work in corridors:  Corridors must remain open during regular business hours. Contractor to plan work accordingly or provide proposed interim life safety plan.

  - Vibration and noisy type work is limited to after hours. Check with building occupants for start, and stop times. Check with department for their working hours.  PM will work with the contractor and Building Tech to assist to notify neighbors of disruptive work.

  - Noisy work to be completed by 8:00am each day. This might change to a different time due to building occupant requests.

  - Mark/identify all data, cable, DAS, etc…lines to remain.

  - Do not disconnect, or unplug any equipment without facilities, and department approval.

  - Odors, Dirt/Dust – erection of barriers to prevent dirt/dust. Protect the return air ductwork and plenum, use of filters in ductwork (replaced weekly, more often as necessary) and use Hepa filter in work area.

  - All public areas are required to be clean during construction at all times. If housekeeping is required it is to be coordinate with the WUSM project Manager.

  - The GC should cover all equipment with plastic when working in occupied spaces.

  - Valve shutoff locations-meet with facilities to locate valve locations.

  - Work done during off hours to be approved and scheduled in advance.

- Shut Down Notifications/Hot Work Permits:

- Minimum 2 weeks for Facilities to post the notification.

- The contractor or subcontractor’s qualified person shall conduct job briefings before, during and after completion of any tasks that involve a shut down or anytime that his work may affect any area in or outside the work area that could possibly compromise safety or disrupt classes, researchers etc…

- Coordinate with WU-IT regarding Wireless Access Points (WAP) or other network related work.

- Coordinate the covering of smoke detectors or fire alarms with facilities. (Bill Ditchburn, Jim Pagano)

- Salvaged Materials:

- Review items to be handed over to the Department (have a walkthrough of the area of renovation and identify all items to be moved and saved) (PM to have a walkthrough of the area of renovation and identify all items to be moved and saved).

- Construction Schedule:

- Identify required construction completion date and Owner occupancy.  Contractor to provide proposal based upon construction completion on or before the identified date or contractor to provide calendar days for project completion from Owners Notice to Proceed/issuance of the contract. (PM to clarify requirements, if any.)

- Demolition/Construction scope:

  - Low voltage, approved low voltage contractor.

  - Dumpster location.

  - Removal of demolition material and delivery of material – cover materials, protection of existing flooring and/or walls.

  - Building permit status. Scan a copy of the permit and send to the project manager.

  - All routing of plumbing is to be discussed with Facilities Engineering before starting the work.

  - Confirm HVAC and electrical are per the established Standards.

  - Architect & Engineer to do at a minimum of weekly field observation reports, description with pictures.

- Shop Drawing Submittals:

  - All Submittals/communications must have the WUSM project number and project description.

  - GC to supply submittal log for review and approval by the architect.

  - Hardware, key & core information must have the WUSM project number and project description. Cores will be shipped direct from Best/Doormaka to WUSM Protective Services.

  - Submittal log to be provided/reviewed each meeting.

  - Long lead items.

  - Electronic copies – identify Architect and Engineers to receive submittals with file name & submittal specification number.

  - WUSM Project Manager to be copied on all correspondence.

  - Review others to be copied on specific items.

11.          Proposal Requests (PR) & Potential Change Orders (PCO):

Proposal Requests and Potential Change Orders to be received within five (5) days after the receiving the PR or PCO information via e-mail.

As long as the submission does not affect the project schedule you may request a time extension. You should contact the General Contractor for the extension approval, the GC should contact the WUSM project Manager. When requesting an extension you should agree on the new submission date.

To help expedite the (PR) &( PCO) turnaround time all Proposal Requests (PR) & Potential Change Order (PCO) submitted shall be substantiated with a detailed break-down of quantities, units, prices, man-hours, wage rates, overhead and profit and similar details clearly showing how Contractor's and Subcontractor's estimated costs were determined. Also be descriptive, if you use, who, what, when, why, & where when writing the PCO it will be easier to understand and approve (not change order #1, per PR-1).

Pay Application/Close Outs:

Timeline for prompt pay application payments:

- By the last day of the month, Contractor shall submit to Owner's Representative and Architect, if any, a pencil (i.e., preliminary) copy of its application for payment, and such supporting documentation as required by the Contract Documents.

- Within five (5) business days after meeting with Owner's Representative, and/or Architect, if any, the Contractor shall submit a revised application for payment to the Owner's Representative and/or Architect if any, for approval.

- The Owner's Representative and/or Architect if any, should review and either approve, or reject and return to the contractor within 48 hours of receipt of the pay application.

- If an architect’s signature is required for approval, they will either approve within 48 hours of receipt of the pay application, and send to the FMD e-mail, or reject and return to the contractor (architect to copy WUSM PM & Contractor).

Close out documents to be submitted within 30 days after substantial completion, or 30 days after the completion of your work (whichever comes first). Your portion of this project is NOT complete and final payment will be held until all necessary close out documents have been received, and approved.

12.	Owner/Contractor Contract.

13.	Miscellaneous items/questions:

WUSM Web Site http://facilities.med.wustl.edu/planning-construction/project-delivery/project-delivery-tools-and-references/

# Text boxes

Operations & Facilities Management Department-

Design & Construction